🌊  VUALIKU XP

Platform Enhancement Mega Prompt

Security Hardening + UX Improvements

| 🔒 5 Security Fixes | ✨ 4 UX Enhancements |
| --- | --- |

Prepared for Meridian Solutions PTE LTD

March 2026  ·  Antigravity AI  ·  Vualiku XP Development Team

# How to Use This Document

This document is a structured mega prompt designed to be handed directly to your AI coding assistant (Cursor, GitHub Copilot, Claude Code, etc.) or your development team. Each section is self-contained and includes:

- The specific problem being solved

- Exact file locations within the Vualiku XP codebase

- Implementation instructions written as developer directives

- Success criteria so you know when it's done right

💡 TIP: You can paste each numbered section individually as a standalone prompt, or feed the entire document to your AI assistant as a single session context. Either approach works. 📋 SCOPE: This prompt does not cover the Westpac / Windcave payment integration. That section will be addressed separately after your bank consultation.

# PART A — Security Hardening

Apply all 5 improvements below to the Vualiku XP Next.js 15 / Firebase codebase. Each fix is independent and can be implemented in any order.

## S1 — Rate Limiting on All Public API Routes

PROBLEM: The POST endpoints /api/bookings/create, /api/ai/chat, and /api/whatsapp/send are unprotected against automated abuse, enumeration, and denial-of-service attacks. A bot can fire thousands of requests with zero friction.

### Implementation Instructions

- Install Upstash Redis client and rate limiting library:

npm install @upstash/ratelimit @upstash/redis

- Create a new file at /src/lib/ratelimit.ts with the following pattern:

import { Ratelimit } from "@upstash/ratelimit";

import { Redis } from "@upstash/redis";

export const ratelimit = new Ratelimit({

redis: Redis.fromEnv(),

limiter: Ratelimit.slidingWindow(10, "60 s"),

analytics: true,

});

- Apply the rate limiter in Next.js middleware at /src/middleware.ts to intercept all /api/* routes before they reach handlers. Use the requester's IP (from x-forwarded-for header) as the identifier.

- Return HTTP 429 Too Many Requests with a JSON body { error: 'Rate limit exceeded', retryAfter: N } when the limit is breached.

- Set different window limits per route: bookings/create = 5 per 60s, ai/chat = 20 per 60s, whatsapp/send = 3 per 60s.

- Add UPSTASH_REDIS_REST_URL and UPSTASH_REDIS_REST_TOKEN to .env.local and Firebase environment config.

✅ SUCCESS: Automated POST floods to any /api/* endpoint return 429 after threshold. Legitimate users are unaffected.

## S2 — Webhook Signature Verification (Stripe + Twilio)

PROBLEM: Unverified webhooks can be spoofed. A malicious actor could POST a fake payment success to /api/checkout/webhook and trigger booking confirmation + WhatsApp notification without any real payment occurring.

### Stripe Webhook — /api/checkout/webhook.ts

- Ensure stripe.webhooks.constructEvent() is called with the raw request body (not parsed JSON) and the Stripe-Signature header.

- The raw body must be accessed before any JSON middleware parses it. In Next.js App Router, use request.text() then pass to constructEvent.

- Wrap in try/catch — if signature verification throws, return HTTP 400 immediately and log the attempt.

const sig = request.headers.get('stripe-signature');

const rawBody = await request.text();

const event = stripe.webhooks.constructEvent(rawBody, sig, process.env.STRIPE_WEBHOOK_SECRET);

### Twilio Webhook — /api/whatsapp/* routes

- Install the Twilio validation library: npm install twilio

- Use twilio.validateRequest() to verify the X-Twilio-Signature header on all inbound Twilio callbacks.

- Reject requests that fail signature validation with HTTP 403.

- Store STRIPE_WEBHOOK_SECRET and TWILIO_AUTH_TOKEN exclusively in environment variables — never hardcoded.

✅ SUCCESS: Any webhook request with an invalid or missing signature is rejected with 400/403. Booking confirmations can only be triggered by verified payment events.

## S3 — Server-Side Admin Role Guard (Remove /api/operator/check-admin)

PROBLEM: The GET /api/operator/check-admin endpoint returns a boolean indicating admin status. This is a probeable attack surface — it allows enumeration of admin accounts and can be manipulated by a MITM or XSS attack intercepting the response.

### Implementation Instructions

- DEPRECATE the /api/operator/check-admin endpoint entirely. Remove the route file.

- Create a server-side utility at /src/lib/auth/requireAdmin.ts using Firebase Admin SDK:

import { adminAuth, adminFirestore } from '@/firebase/admin';

export async function requireAdmin(request: Request) {

const token = request.headers.get('Authorization')?.split('Bearer ')[1];

if (!token) throw new Error('Unauthorized');

const decoded = await adminAuth.verifyIdToken(token);

const userDoc = await adminFirestore.collection('users').doc(decoded.uid).get();

if (!userDoc.data()?.role !== 'admin') throw new Error('Forbidden');

return decoded;

}

- Import requireAdmin at the top of every protected operator route handler (/api/operator/applications, /api/operator/activities). If it throws, return the appropriate HTTP error.

- On the frontend, derive admin UI visibility from the decoded Firebase ID token claims — not from a separate API call.

✅ SUCCESS: Admin access is validated server-side on every protected request. No standalone endpoint exists to probe for admin status.

## S4 — API Key Hygiene & Secret Scanning

PROBLEM: With 6+ third-party integrations (Algolia, Twilio, SendGrid, OpenWeatherMap, Stripe, Firebase), key sprawl is a real risk. A single accidentally committed key can compromise the entire platform.

### Immediate Audit

- Run a full codebase audit for any hardcoded secrets: search for patterns like 'sk_', 'SG.', 'AC', 'AIza', 'AAAA' in all .ts and .tsx files.

- Ensure ALL secrets exist only in .env.local (dev) and Firebase environment config (production). No exceptions.

- Verify .env.local is listed in .gitignore and has never been committed: git log --all --full-history -- .env.local

### Secret Scanning Setup

- Install git-secrets: brew install git-secrets (Mac) or apt-get install git-secrets (Linux).

- Run git secrets --install in the project root to add pre-commit hooks.

- Add patterns for all used services:

git secrets --add 'sk_live_[a-zA-Z0-9]+'   # Stripe live key

git secrets --add 'SG\.[a-zA-Z0-9]+'       # SendGrid

git secrets --add 'AC[a-zA-Z0-9]{32}'       # Twilio Account SID

- Enable GitHub secret scanning in repository Settings > Security > Secret scanning.

### Key Rotation Schedule

Add the following to your project board as recurring quarterly tasks:

- Q2 2026: Rotate Algolia API keys, OpenWeatherMap key

- Q3 2026: Rotate SendGrid / Postmark keys, Twilio auth tokens

- Q4 2026: Rotate Firebase service account, B2B partner API keys

- Ongoing: Rotate any key within 24 hours of a team member departure

✅ SUCCESS: git secrets blocks any commit containing a secret pattern. GitHub secret scanning alerts within minutes of any accidental exposure.

## S5 — Firestore Security Rules Audit (Waiver & Booking Documents)

PROBLEM: Signed legal waiver PDFs stored in Firebase Storage may be readable by anyone who knows or guesses a file path. A misconfigured read rule exposes sensitive PII and legally-binding documents.

### Firestore Rules — /firestore.rules

- Review the allBookings collection rules. Confirm that read access requires: auth.uid == resource.data.userId OR custom claim role == 'admin'. No wildcard reads permitted.

- Confirm the applications collection has: allow read: if request.auth.token.role == 'admin'; — no traveler-level read.

match /allBookings/{bookingId} {

allow read: if request.auth != null &&

(request.auth.uid == resource.data.userId ||

request.auth.token.role == 'admin');

allow write: if request.auth != null;

}

### Firebase Storage Rules — /storage.rules

- Add an explicit rule for the waivers/ path to restrict read access:

match /waivers/{waiverDoc} {

allow read: if request.auth != null &&

(request.auth.uid == resource.metadata.userId ||

request.auth.token.role == 'admin');

allow write: if false; // Only server-side Admin SDK writes

}

- Set userId as custom metadata when pdf-generator.ts uploads the waiver via Admin SDK.

- Run the Firebase Rules Playground in the Firebase Console to test read attempts with non-owner UIDs — confirm they are denied.

✅ SUCCESS: Firebase Rules Playground confirms non-owners and unauthenticated requests cannot read any waiver document or booking record they do not own.

# PART B — UX Enhancements

Apply all 4 UX improvements below. Each enhancement references specific components in the Vualiku XP codebase and benchmarks against world-class travel platforms.

## U1 — Transparent Dynamic Pricing Explainer in BookingDrawer

INSPIRATION: Airbnb's price breakdown surfaces every fee and reason before checkout. Booking.com shows 'Only 2 rooms left at this price.' Users who understand why they're paying a price convert at significantly higher rates.

PROBLEM: The dynamic pricing engine in calculateDynamicPrice.ts applies multipliers for season, demand, group size, and timing — but this logic is invisible to the user. Price changes feel arbitrary and cause checkout abandonment.

### Implementation Instructions — BookingDrawer.tsx

- Modify calculateDynamicPrice.ts to return not just a final price but a breakdown object:

type PriceBreakdown = {

basePrice: number;

finalPrice: number;

modifiers: Array<{ label: string; emoji: string; delta: number; type: 'increase' | 'discount' }>;

};

- Populate modifiers with human-readable entries. Examples: { label: 'Peak Season (Jun-Sep)', emoji: '☀️', delta: +15, type: 'increase' }, { label: 'Group of 6', emoji: '👥', delta: -10, type: 'discount' }, { label: 'Early Bird (32 days)', emoji: '🐦', delta: -5, type: 'discount' }.

- In BookingDrawer.tsx, render the breakdown below the price display. Show each modifier as a small pill/badge: green background for discounts, amber for increases.

- Add a subtle animated reveal using Framer Motion (already installed) — stagger each modifier pill in with a 0.08s delay for a satisfying cascade effect.

- Include a total savings line if net modifiers are negative: e.g., 'You're saving FJD 24 with your group discount 🎉'.

- On mobile, collapse modifiers behind a 'See price breakdown' tap — expand inline, do not open a new modal.

✅ SUCCESS: A user selecting 6 people in July sees clear modifier pills showing +15% peak season and -10% group discount before confirming. No pricing confusion at checkout.

## U2 — Visual Step Tracker in Multi-Step Booking Flow

INSPIRATION: Booking.com's 3-step checkout breadcrumb reduces abandonment by eliminating 'how much more of this?' anxiety. Apple checkout uses a minimal step indicator that feels effortless. The key insight: showing users the end is near increases completion rate.

PROBLEM: The /booking route takes users through multiple steps with no indication of progress. Users don't know if they're halfway through or just beginning, which increases drop-off.

### Implementation Instructions

- Create a new component at /src/components/booking/BookingStepTracker.tsx.

- Define 4 steps: 1) Select Experience, 2) Review Details, 3) Sign Waiver, 4) Confirm & Pay.

- Accept a currentStep: number prop (1-4) and render a horizontal stepper with: completed steps shown as a filled green circle with a checkmark, the active step shown as a pulsing ocean-blue circle (use the existing pulse keyframe in globals.css), and future steps shown as grey outlines.

- Connect steps with a horizontal line that fills with the brand green colour as steps are completed — animate the fill using a CSS width transition over 400ms.

- Place the component at the top of the booking page layout, below the header, above the booking form content.

- Pass the currentStep value from booking page state — update it when the user moves between form stages.

- On mobile (below 640px breakpoint), collapse step labels and show only the circles + connecting line to conserve space. Show the active step label below the tracker: 'Step 2 of 4: Review Details'.

✅ SUCCESS: Users can see at a glance that they are on Step 2 of 4 with a visual indicator. The completed step shows a green checkmark. Framer Motion animates the transition between steps.

## U3 — Real-Time Social Proof in BookingDrawer

INSPIRATION: Viator shows '47 booked this week.' Booking.com uses 'In high demand — only 1 left.' These signals are not gimmicks: they reduce decision paralysis by validating that others have made the same choice. The key is that they must be real, not fabricated.

PROBLEM: The BookingDrawer presents pricing and availability with no social context. Users considering an activity have no signal that others are actively booking it, which slows conversion.

### Implementation Instructions

- Add a Firestore query in BookingDrawer.tsx (or a custom hook useActivitySocialProof.ts) that fetches the count of bookings for the current activity in the last 7 days from the allBookings collection where status == 'confirmed'.

- Query pattern:

const sevenDaysAgo = new Date(Date.now() - 7 * 24 * 60 * 60 * 1000);

const q = query(

collection(db, 'allBookings'),

where('activityId', '==', activityId),

where('status', '==', 'confirmed'),

where('createdAt', '>=', sevenDaysAgo)

);

- Display the result as a non-intrusive badge near the top of the BookingDrawer. Example: '🔥 12 people booked this in the last 7 days'. Only show if count >= 3 to avoid showing zero or low numbers.

- Additionally, query current slot capacity: if the selected timeslot is more than 70% full, show a scarcity signal: '⚡ Only 3 spots left at this time'.

- Use Firestore onSnapshot for real-time updates — the count should refresh without a page reload if someone books during the session.

- Style as a subtle pill above the pricing area — vualiku-green background, white text, small font (text-xs). Do NOT use alarming red or aggressive language. Keep the eco-tourism brand tone: warm, informative, not pushy.

✅ SUCCESS: When a user opens the BookingDrawer for a popular activity, they see a green pill showing real booking activity. Scarcity alerts appear only when genuinely warranted.

## U4 (orig. U5) — Context-Aware TravelAssistant

INSPIRATION: Intercom's Fin AI opens with context: 'I see you're looking at the Pro plan — want help comparing it?' Klarna's assistant knows your order number before you ask. These aren't magic tricks — they're just passing page context into the prompt. The result feels like a knowledgeable guide, not a generic chatbot.

PROBLEM: The TravelAssistant AI chatbot is accessible from every page but opens with a generic greeting regardless of where the user is or what they're looking at. A user mid-booking on the Drawa Eco Retreat page gets the same opening message as someone browsing the homepage.

### Implementation Instructions

- Create a React context or Zustand slice called assistantContext that stores: { currentPage: string, operatorName: string | null, activityName: string | null, bookingStep: number | null }.

- Update assistantContext values in each major page/component: on /explore and /directory pages set currentPage = 'explore', on individual operator pages set operatorName = operator.name, inside BookingDrawer set activityName and bookingStep.

- In TravelAssistant.tsx, when the chat panel opens, read the current assistantContext and construct a dynamic system prompt for the /api/ai/chat Genkit endpoint:

const systemContext = assistantContext.operatorName

? `The user is viewing ${assistantContext.operatorName}. Greet them with awareness of this operator`

: assistantContext.bookingStep

? `The user is on booking step ${assistantContext.bookingStep}. Offer relevant help for this stage`

: `The user is on the ${assistantContext.currentPage} page`;

- Pass this systemContext as the system parameter in the Genkit AI call within /api/ai/chat.ts.

- Change the assistant's opening message to be context-driven. Examples: On an operator page: 'Hi! I see you're exploring Drawa Eco Retreat — I can help you pick the right tour or answer questions about the experience 🌿'. On booking step 2: 'You're almost there! Need help reviewing your booking details or understanding what's included?'. On the homepage: 'Bula! 👋 Looking for an adventure in Vanua Levu? I can help you find the perfect eco-experience.'

- Ensure the context is passed to the API on chat open, not on every message — it sets the session tone only.

✅ SUCCESS: Opening the TravelAssistant from the Drawa Eco Retreat page shows an operator-aware greeting. Opening it mid-booking shows a step-aware message. The homepage shows a Bula welcome.

# Delivery Checklist

Use this table to track completion of all 9 improvements:

| ID | Improvement | Key File(s) | Status |
| --- | --- | --- | --- |
| S1 | Rate Limiting | /src/lib/ratelimit.ts, /src/middleware.ts | ☐ Not Started |
| S2 | Webhook Signatures | /api/checkout/webhook.ts, Twilio routes | ☐ Not Started |
| S3 | Admin Role Guard | /src/lib/auth/requireAdmin.ts | ☐ Not Started |
| S4 | API Key Hygiene | .gitignore, .env.local, git secrets | ☐ Not Started |
| S5 | Firestore Rules Audit | /firestore.rules, /storage.rules | ☐ Not Started |
| U1 | Pricing Explainer | calculateDynamicPrice.ts, BookingDrawer.tsx | ☐ Not Started |
| U2 | Step Tracker | /src/components/booking/BookingStepTracker.tsx | ☐ Not Started |
| U3 | Social Proof | useActivitySocialProof.ts, BookingDrawer.tsx | ☐ Not Started |
| U4 | Contextual AI | TravelAssistant.tsx, /api/ai/chat.ts | ☐ Not Started |

📌 NOTE ON WESTPAC / WINDCAVE: The booking checkout flow (BookingDrawer.tsx → /api/checkout/*) will be revisited once the Westpac bank consultation is complete. A separate integration prompt will be prepared to replace the Stripe session creation with Windcave's hosted payment page.

— End of Mega Prompt —

Vualiku XP  ·  Meridian Solutions PTE LTD  ·  Antigravity AI